Arete App

AI Agent Roadmap

Post-App Store Growth Strategy

# Guiding Principle

Build the audience first. Establish the core app on the App Store, learn how real users interact with it, then layer in AI agents strategically — each one solving a proven retention or engagement problem rather than a hypothetical one.

# Phase Overview

| Phase | Timeline | Agent(s) | Goal |
| --- | --- | --- | --- |
| Phase 1 | Months 1–6 | None | Launch, stabilize, observe |
| Phase 2 | Months 4–6 | Re-engagement Agent | Improve Day-30 retention |
| Phase 3 | Months 6–12 | Daily Reflection Agent | Drive daily active use & conversions |
| Phase 4 | Months 12+ | Attend Agent | Premium feature, deep engagement |
| Phase 5 | Month 18+ | Full Ops Suite | Autonomous business operations |

# Phase 1 — Launch & Stabilize

Timeline: Months 1–6 post App Store

Agents: None

This phase is about observation, not automation. Focus entirely on the core product experience.

Goals

- Get the app stable and reviewed well in the App Store

- Watch real users — which counselors they choose, where they drop off, what they skip

- Identify which features drive Day 7 and Day 30 retention

- Collect qualitative feedback through reviews and direct outreach

Key Question to Answer

What does a retained user look like? What do they do in the first week that a churned user doesn't?

# Phase 2 — Re-engagement Agent

Timeline: Months 4–6

Trigger: When Day-30 retention data shows drop-off patterns

Retention is the hardest problem for personal growth apps. The first agent should directly attack churn.

What It Does

- Detects when a user hasn't opened the app in X days (configurable, e.g. 3, 5, 7)

- Pulls from the user's Know Thyself profile to personalize the nudge

- Sends a push notification in the voice of their favorite counselor

- Example: "It has been 5 days, Kyle. Marcus Aurelius reminds you: 'You have power over your mind, not outside events.'"

- Never sends more than one nudge per day — respects user autonomy

Guardrails

- Max 1 notification per day per user

- User can snooze or disable nudges from settings

- Escalates to you if error rate spikes or opt-out rate exceeds 15%

Tech Stack

- Backend cron job (Railway) checks last_active timestamp daily

- Anthropic API generates personalized nudge text

- Push via Expo Notifications or Apple APNs

# Phase 3 — Daily Reflection Agent

Timeline: Months 6–12

Trigger: After re-engagement agent is proven and stable

This agent makes the app feel alive every day without manual curation from you. It is also the feature most likely to convert free users to paid subscribers.

What It Does

- Each morning, generates a personalized Stoic reflection for the user

- Draws from their Know Thyself profile, current focus areas, and historical Stoic texts

- Optionally pulls from your Arete Substack for fresh, original content

- Surfaces as a home screen widget or daily push notification

- Pairs the reflection with a micro-journaling prompt

Guardrails

- Runs once daily per user at their preferred time (set in profile)

- You get a weekly digest of what content was surfaced — spot-check for quality

- Fallback to curated content library if API is unavailable

Monetization Angle

Consider gating personalized daily reflections behind a premium tier. Generic daily quotes are free; AI-personalized reflections tied to your Know Thyself profile are paid.

# Phase 4 — Attend Agent

Timeline: Months 12+

Trigger: Loyal user base established; trust is earned

The Attend agent is the most technically complex and requires the most user trust. Build this after you have a base of engaged, paying users who already believe in the app.

What It Does

- Integrates with Apple Screen Time API to observe attention patterns

- Detects problematic usage (doomscrolling, late-night phone use, etc.)

- Routes coaching through Cabinet counselor personas — not generic notifications

- Example: Epictetus appears when you've been on Instagram for 45 minutes: "You would not choose to wander in a field without purpose. Why wander here?"

- Tracks attention trends over time and surfaces insights in a weekly report

Guardrails

- Explicit opt-in required — user must grant Screen Time permissions

- No raw attention data stored on server — only aggregated patterns

- User controls sensitivity settings and can pause at any time

- This is a premium-only feature

Why Wait for Phase 4

Asking users to grant Screen Time access is a high-trust request. Users who have been in the app for 6+ months, have a favorite counselor, and have seen real value from daily reflections are far more likely to grant it than a brand new user.

# Phase 5 — Full Autonomous Ops Suite

Timeline: Month 18+

Trigger: Stable user base, predictable revenue, proven agent patterns

By this point the app runs largely on its own. You shift from operator to architect — reviewing weekly digests, adjusting guardrails, and shipping new features.

Additional Agents to Add

- Onboarding Agent — guides new users through Know Thyself form, assigns first counselor, sets expectations for the experience

- Feedback & Support Agent — handles app store review responses, in-app bug reports, and basic support questions; escalates real issues to you

- Content Agent — monitors Arete Substack for new essays, surfaces relevant passages to users based on their current focus

- Counselor Depth Agent — periodically enriches counselor responses based on new historical research or user feedback patterns

Low-Surveillance Operating Model

- Each agent sends you a daily or weekly digest — you read, not react

- Hard limits per agent: defined action types they can take autonomously vs. escalate

- Weekly spot-check: review 5 random agent outputs per agent for quality

- Monthly review: check opt-out rates, error rates, and user sentiment

# Technical Notes

Stack

- Agent triggers: Railway cron jobs

- AI generation: Anthropic Claude API (claude-sonnet-4-20250514)

- Push notifications: Expo / Apple APNs

- User profiles: Supabase or existing backend

- Monitoring dashboard: simple React admin panel (Vercel)

Core Rule for All Agents

Every agent must have: (1) a hard daily action limit, (2) a user opt-out mechanism, (3) a weekly digest to you, and (4) a defined escalation path for anomalies. No agent acts outside its defined scope without your approval.

Arete App — AI Agent Roadmap

Last updated: April 2026